1. Executive Summary

FlyDreamAir is a major international and domestic airline operating a large fleet of aircraft with an extensive global network of travel agencies and customers. As part of its strategic digital transformation initiative, FlyDreamAir has identified a critical need to modernise its customer-facing operations through the development of an integrated online flight booking and reservation management system.

This business case presents the justification for Project 1: the development of an IT software system to manage customers and allow them to book flights, manage flight reservations, make seat selections, and purchase in-flight services such as food and beverages.

The proposed system will replace manual and fragmented booking processes, reduce operational costs, increase revenue through improved customer self-service capabilities, and significantly enhance the overall customer experience. Based on the analysis presented in this document, the project is estimated to deliver a positive return on investment within two years of deployment and is deemed technically, operationally, and financially feasible.

2. Situation Analysis

2.1 Organisation Background

FlyDreamAir operates both international and domestic routes, servicing a diverse customer base across multiple continents. The airline maintains partnerships with a large network of travel agencies and offers a wide portfolio of flight options. Despite strong operational capacity, FlyDreamAir currently relies on outdated and fragmented systems for managing customer bookings, which limits its ability to compete effectively in an increasingly digital marketplace.

2.2 Current Business Problems

The following key problems have been identified through stakeholder consultations and business process analysis:

- Customers are unable to self-service bookings online, resulting in high call centre volumes and customer frustration.

- Manual reservation management processes are error-prone, leading to overbooking incidents and customer dissatisfaction.

- Seat selection is managed separately from bookings, causing data inconsistencies and poor customer experience.

- In-flight service pre-ordering is not available, resulting in missed revenue and poor service predictability.

- Travel agents interact with legacy systems that are slow, difficult to integrate, and costly to maintain.

- No centralised real-time view of flight occupancy, passenger data, or service orders exists for operations staff.

2.3 Strategic Alignment

This project directly supports FlyDreamAir's strategic objective of digital transformation. It aligns with the following organisational priorities:

- Improving customer experience through digital self-service channels.

- Reducing operational costs associated with manual booking management.

- Increasing ancillary revenue through pre-ordered in-flight services and seat upgrades.

- Enabling data-driven decision-making through centralised booking and customer data.

3. Project Description

3.1 Project Objectives

The primary objectives of Project 1 are:

- Develop a fully functional online flight booking system accessible via web and/or mobile platforms.

- Enable customers to create accounts, search flights, book tickets, and manage their reservations.

- Implement seat selection functionality integrated with the booking workflow.

- Provide a pre-order system for in-flight services including food, beverages, and other amenities.

- Deliver a secure, scalable, and reliable platform capable of supporting concurrent users.

3.2 Key Features and Deliverables

| Feature | Description |
| --- | --- |
| Customer Registration & Login | Secure account creation, authentication, and profile management |
| Flight Search & Booking | Real-time flight search, availability checking, and ticket booking |
| Reservation Management | View, modify, and cancel existing bookings with automated confirmation |
| Seat Selection | Interactive seat map with class options (Economy, Business, First) |
| In-flight Service Pre-order | Pre-order meals, beverages, and other services prior to flight |
| Payment Processing | Integration with secure payment gateways (credit/debit cards, digital wallets) |
| Booking Confirmation & Notifications | Email and SMS confirmation and reminder notifications |
| Admin Dashboard | Operations staff access for flight management and booking oversight |

3.3 Project Scope

In Scope:

- Customer-facing booking portal (web application)

- Reservation and seat selection modules

- In-flight service pre-ordering module

- Admin management dashboard

- Integration with a mock payment gateway for demonstration purposes

Out of Scope:

- Loyalty/frequent flyer points management (covered by Project 2)

- Airport lounge management (covered by Project 3)

- Integration with live third-party airline reservation systems (GDS)

- Mobile native application development (web-responsive only for this phase)

4. Cost-Benefit Analysis

4.1 Estimated Costs

The following cost estimates are based on a projected 6-month development timeline with a team of 5 members. Figures are indicative and based on industry benchmarks for comparable projects in the airline and travel industry.

| Cost Category | Description | Estimated Cost (AUD) |
| --- | --- | --- |
| Personnel – Development | 5 developers × 6 months × avg. $8,000/month | $240,000 |
| Personnel – Project Management | Project manager overhead (20% allocation) | $24,000 |
| Software Licenses & Tools | Development tools, cloud infrastructure, testing platforms | $15,000 |
| Infrastructure & Hosting | Cloud server setup, domain, SSL, CDN (Year 1) | $20,000 |
| Testing & QA | User acceptance testing, performance and security testing | $18,000 |
| Training & Documentation | Staff training materials and system documentation | $8,000 |
| Contingency Reserve | 15% contingency for scope changes and risk mitigation | $48,750 |
| TOTAL PROJECT COST |  | $373,750 |

4.2 Estimated Benefits

Benefits have been categorised as tangible (quantifiable) and intangible (qualitative). Tangible benefit estimates are based on industry data from comparable airline digitisation projects.

| Benefit | Type | Estimated Annual Value (AUD) |
| --- | --- | --- |
| Reduced call centre operations (30% call reduction) | Tangible | $90,000 |
| Increased direct booking revenue (bypass agency commissions ~8%) | Tangible | $150,000 |
| Ancillary revenue from in-flight pre-orders | Tangible | $60,000 |
| Reduced overbooking penalties and compensation costs | Tangible | $40,000 |
| Improved customer satisfaction and retention | Intangible | N/A |
| Enhanced brand reputation and competitive positioning | Intangible | N/A |
| Operational efficiency and staff productivity gains | Intangible | N/A |
| TOTAL ANNUAL TANGIBLE BENEFIT |  | $340,000 |

4.3 Return on Investment (ROI) Summary

| Metric | Value |
| --- | --- |
| Total Project Cost | $373,750 |
| Estimated Annual Benefits (Tangible) | $340,000 |
| Payback Period | ~13 months |
| 3-Year Net Benefit | $646,250 |
| ROI (3-Year) | 172.9% |

The analysis demonstrates a strong return on investment, with full cost recovery expected within approximately 13 months of system deployment. The 3-year net benefit of approximately $646,250 represents a compelling financial case for proceeding with the project.

5. Feasibility Study

5.1 Technical Feasibility

The proposed system utilises well-established web technologies that are widely supported and understood by the development team. The technology stack (e.g., React/HTML/CSS for frontend, Python/Java/Node.js for backend, relational or NoSQL database) is mature and has been successfully deployed in numerous comparable airline and e-commerce platforms. The team has access to adequate development tools, cloud hosting platforms (e.g., AWS, Azure, or equivalent), and version control systems (GitHub).

No novel or unproven technologies are required. The system architecture follows standard multi-tier web application design patterns. Integration with a mock payment gateway is achievable within the project scope.

Technical Feasibility Rating: HIGH

5.2 Operational Feasibility

FlyDreamAir's operations team and customer service staff are experienced with digital tools. The system is designed to be intuitive for both customers and internal staff, reducing the training burden. Customers are already accustomed to online booking platforms from competitor airlines, meaning adoption is expected to be rapid.

The system will be developed following Agile/Scrum methodology, allowing iterative feedback from the project sponsor (CIO/tutor) and stakeholders throughout development. This approach reduces the risk of delivering a system that does not meet user needs.

Operational Feasibility Rating: HIGH

5.3 Financial Feasibility

As demonstrated in Section 4, the project delivers a positive ROI within approximately 13 months and a substantial 3-year net benefit. The total project cost of $373,750 is within acceptable budget parameters for a digital transformation initiative of this scale. The tangible annual benefits of $340,000 are conservatively estimated and do not account for additional revenue streams that may emerge post-launch.

Financial Feasibility Rating: HIGH

5.4 Schedule Feasibility

The project is planned over a 6-month timeline aligned with the academic semester. Using Agile/Scrum with 2-week sprints, the team will deliver functional increments regularly, with a working prototype ready for demonstration by Week 12. The timeline is achievable given the defined scope and available resources.

Schedule Feasibility Rating: MEDIUM-HIGH (dependent on scope management and risk mitigation)

5.5 Feasibility Summary

| Feasibility Dimension | Rating | Notes |
| --- | --- | --- |
| Technical | High | Proven technology stack; team capability confirmed |
| Operational | High | User-friendly design; Agile approach supports adaptation |
| Financial | High | Positive ROI within 13 months; strong 3-year net benefit |
| Schedule | Medium-High | Achievable with disciplined scope management |

6. Key Risks Overview

A high-level risk overview is provided below. A detailed risk management plan will be documented separately in the project's Risk Management artefact.

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Scope creep due to changing requirements | High | High | Agile backlog management; change control process |
| Team member availability issues | Medium | High | Cross-training; task rotation; clear documentation |
| Integration complexity exceeds estimate | Medium | Medium | Modular design; mock services for early testing |
| Technology choice proves unsuitable | Low | High | Technology spike in Sprint 1; team review |
| Security vulnerabilities in payment module | Medium | High | Use established payment libraries; security testing |

7. Recommendation

Based on the situation analysis, cost-benefit analysis, and feasibility study presented in this document, it is recommended that FlyDreamAir proceeds with Project 1: the development of an Online Flight Booking and Reservation Management System.

The project is financially viable, technically achievable, and strategically aligned with FlyDreamAir's digital transformation goals. The adoption of Agile/Scrum methodology will ensure continuous stakeholder engagement and the delivery of a high-quality product within the defined timeline and budget.

Approval from the project sponsor (CIO) is sought to proceed to the project planning and execution phase.